# Jarvis Agent V3 — Supervisor Driven Workflow

## Core Philosophy

AI không phải người quyết định cuối cùng.

AI đóng vai trò:

- Planner

- Architect

- Executor

- Reviewer

Con người đóng vai trò:

- Supervisor

- Product Owner

- Final Decision Maker

Mọi kế hoạch phải được Supervisor duyệt trước khi thực thi.

# Phase 1 — Planning

## Input

Goal

Ví dụ:

Build Job Market Platform

## Planner Pipeline

Goal
 ↓
Scope Detection
 ↓
Memory Retrieval
 ↓
Goal Tree Builder
 ↓
Strategy Selection
 ↓
Plan Report Generation

Planner tạo:

- Scope

- Goal Tree

- Execution Units

- Risks

- Assumptions

- Strategy

- Plan Report

## Persist

AgentPlan
version = 1
status = DRAFT

# Phase 2 — Supervisor Review

Planner trả về:

Draft Plan V1

Supervisor đọc toàn bộ:

- Goal Tree

- Execution Order

- Assumptions

- Risks

- Strategy

## Supervisor Actions

### Approve

Approve

Plan chuyển sang trạng thái:

APPROVED

### Revise

Supervisor gửi feedback.

Ví dụ:

Authentication phải làm trước Search

Không cần microservice

Ưu tiên MVP

### Reject

Ví dụ:

Goal chưa rõ

Thiết kế sai hướng

Làm lại từ đầu

# Phase 3 — Planner Revision

Nếu Supervisor gửi feedback:

Feedback
 ↓
Store Feedback
 ↓
Planner Revision
 ↓
Generate Plan V2

## Planner Input

Planner nhận:

Goal
Current Plan
Feedback History
Supervisor Preferences

## Planner Output

Plan V2

## Persist

AgentPlan
version = version + 1

Ví dụ:

V1
V2
V3
...

# Phase 4 — Supervisor Review Again

Supervisor nhận:

Plan V2

kèm:

Diff V1 → V2

Ví dụ:

Removed:
- Microservice

Added:
- Monolith Architecture

Reordered:
- Authentication trước Search

Supervisor tiếp tục:

Approve

hoặc

Revise Again

Lặp lại cho tới khi:

APPROVED

# Phase 5 — Plan Lock

Khi plan được duyệt:

Final Approved Plan

được khóa.

Executor chỉ được phép đọc:

Approved Plan

Executor không được:

Tự tạo plan mới

Tự mở rộng scope

Tự đổi thứ tự execution

# Phase 6 — Execution

Approved Plan
 ↓
Executor
 ↓
Tool Calls
 ↓
Implementation

## Model Routing

### Planner

BRAIN

Dùng cho:

- Planning

- Architecture

- Strategy

- Reasoning

### Executor

CODER

Dùng cho:

- Coding

- Refactor

- Testing

- Migration

- Implementation

Rule:

Planner = BRAIN

Executor = CODER

# Phase 7 — Execution Checkpoints

Không nên:

Approve một lần
 ↓
Chạy liên tục nhiều giờ

Nên:

Phase A
 ↓
Checkpoint
 ↓
Supervisor Review

Phase B
 ↓
Checkpoint
 ↓
Supervisor Review

Phase C
 ↓
Checkpoint
 ↓
Supervisor Review

## Supervisor Sees

- Generated Files

- Modified Files

- Summary

- Current Progress

## Supervisor Actions

### Continue

Continue

### Adjust Direction

Feedback

Ví dụ:

Không dùng Redis

Chuyển sang PostgreSQL

# Phase 8 — Reflection

Sau khi execution hoàn tất:

Reflection

Sinh ra:

- Lessons

- Patterns

- Failures

- Improvements

# Phase 9 — Supervisor Feedback Learning

Supervisor đánh giá kết quả cuối.

Ví dụ:

Plan tốt

Nhưng over-engineered

Quá nhiều abstraction

# Memory Architecture

## Task Memory

Ngắn hạn.

Ví dụ:

Run A
Run B
Run C

Lưu:

- Context

- Reflection

- Results

## Supervisor Memory

Dài hạn.

Lưu preference của Supervisor.

Ví dụ:

Prefer Monolith

Prefer MVP First

Avoid Over Engineering

Authentication Before Features

Simple Deployment Preferred

Planner luôn load:

Supervisor Memory

trước khi sinh plan mới.

# Database Objects

## agent_plan

id
run_id
version
goal_tree
strategy
status
created_at

## plan_feedback

id
run_id
plan_version
feedback_text
created_at

## plan_revision

id
run_id
version
plan_json
created_at

## supervisor_memory

id
user_id
pattern
confidence
created_at

# Final Workflow

Goal
 ↓
Planner
 ↓
Draft Plan V1
 ↓
Supervisor Review
 ↓
Feedback
 ↓
Planner Revision
 ↓
Draft Plan V2
 ↓
Supervisor Review
 ↓
...
 ↓
Approved Plan
 ↓
Plan Lock
 ↓
Executor
 ↓
Execution Checkpoints
 ↓
Supervisor Review
 ↓
Continue
 ↓
Execution Complete
 ↓
Reflection
 ↓
Supervisor Feedback
 ↓
Supervisor Memory Update
 ↓
Future Planning Improvement

## Guiding Principle

Planner creates plans.

Executor executes plans.

Supervisor controls direction.